Meeting Agenda

Date: 2014-04-28

Facilitator: Pontus Eriksson

Participants: Hampus Dahlin, Björn Hedström, Pontus Eriksson, Malin Thelin

1. Objectives (10 min)

* Get project on track - Assign tasks.
* Minor planning for coming week.

2. Reports

* SDD delayed.
* RAD under construction.
* Coupling connections has been started.
* Started examining how we can play songs in real-time, without pre-analyzing them.

3. Discussion items (35 min)

* Dynamic background could require too much performance.
* Need to fine-tune beat-detect-thresholds.
* User could possibly choose song-genre.

4. Outcomes and assignments (5 min)

* Malin: Complete SDD.
* Pontus: Start fine-tuning thresholds. Add song-genres.
* Björn: Try to figure out a way to play a song silently. Write RAD.
* Hampus: Continue coupling.

5. Wrap up

● Next meeting 11:00-12:00, friday 2014­05­02