Meeting Agenda

Date: 2014-05-05

Facilitator: Björn Hedström

Participants: Björn Hedström, Hampus Dahlin, Pontus Eriksson

1. Objectives:

* Connect all parts of the program til a running whole.
* Basic graphical representation. No animations, only represental shapes.
* Replace AduioClip with MediaPlayer and get it running.
* Complete SDD

2. Reports:

We have:

* created the Genre-class
* Made the SoundHandler class
* Examined the possibilities of playing in realtime and found it to be quite achievable.
* Removed old irrelevant code that is useless now that realtime playing is possible (difficulty analyzing etc. )
* Begun working on SDD

3. Discussion items:

* Explanation about the genreal design to simplify the connection process.

4. Outcomes and assignments:

* Björn will get the MediaPlayer running and start with some GUI
* Malin will complete the SDD
* Hampus and Pontus will have the main responsability to connect the program.
* The rest is teameffort.

5. Wrap up:

N/A

*Björn Hedström 2014-05-05*